## Slide 1: Visualizing Peer-to-Peer Networks
Final Presentation
By Team SPEW

## Slide 2: Team Members
Chris Sidi (Project Manager)
Bill Phillips (Developer)
Jimmy Espana (Documentation)
Eric Withrow (Developer)

## Slide 3: Customer & Faculty Advisor
Customer: Dr. Brian Cooper
Faculty Advisor: Dr. Brian Cooper

## Slide 4: Introduction
Peer-to-peer networks are moving beyond music filesharing and becoming popular platforms for building a variety of distributed applications.
Although many P2P systems are being built, it is difficult to get a good understanding of how they are actually performing and compare them.

## Slide 5: Introduction (cont’d)
Dr. Cooper is studying Peer to Peer Networks using a toolkit he developed called ODIN.
ODIN = Overlay-Dynamic Information Networks
    (www.cc.gatech.edu/~cooperb/odin/)

## Slide 6: Customer’s Dilemma Information Overload

## Slide 7
Product Vision

## Slide 8: The Goal
Add visualization component to ODIN.
Long Term Goal - Extend ODIN into a debugging toolkit that can be used to analyze, and possible troubleshoot Peer-to-Peer Networks.

## Slide 9: Our Solution
We have built a visualization tool that allows us to present a simulation of a peer-to-peer network.
  Which regions of the network are experiencing heavy or light traffic.
  Which regions of the network are generating heavy or light traffic.
  Visualize graphically how an individual message gets routed through the network.

## Slide 10: Overview of Requirements
The requirements for the visualization tool we developed:
  Display network topology.
  Visualize a running simulation of the network.
  Inspect a specific peer within the network.
  Ability to analyze points of congestion.
  Ease of use.

## Slide 11: Final Project Burndown

## Slide 12: Product Backlog
Description | Hours Spent | Completed
ODIN Codebase Analysis | 40 | 
ODIN Visualization Logging | 40 | 
Design/Develop Preprocessor | 15 | 
Develop ONA file format | 5 | 
Graph Layout Research | 100 | 
Compare Layout Algorithms | 30 | 
Develop Network Viewer Prototype | 20 | 
Further Network Viewer Development | 120 | 
Implement GUI | 40 | 
Dynamic Aggregate Traffic Representation | 10 | 
Single Step Progression | 15 | 
Design and Documentation | 180 | 
Usability Testing | 10 | 
H3 Layout | Est: 350 | 
Progress Bar | Est: 40 | 

## Slide 13
Final Implementation

## Slide 14: Main Design Questions
How to deal with intractability of problem?
Which layouts to deliver?
Traditional GUI elements required?
Deliver application, applet or both?

## Slide 15: Design Resolution
We considered two architectures:
  An Event Driven Architecture
    In which events from ODIN are fed automatically into the Visualization GUI via network connections.
  A Pipe and Filter Architecture
    In which the flow of logging data, from the simulation, could be converted into a input form that would be graphically displayed.

## Slide 16: Design Resolution (cont.)
We decided not to chose the Event Driven Architecture because of network traffic overhead.
The Pipe and Filter Architecture works better because of the natural flow of logging data from the simulation. The log data can then be visually displayed after the simulation has finished.

## Slide 17: Conceptual Architecture

## Slide 18: Final Design – Network Viewer

## Slide 19: Final Design - Preprocessor

## Slide 20: Iteration 1 Screenshot

## Slide 21: Deviation for Plan
After iteration 1, we planned to develop other graph layouts.
After using the product and hearing our plans for iteration 2, customer informed us an enhanced iteration 1 feature set was a higher priority.

## Slide 22: Requested Features
Among the features requested:
    Single Step Progression
    Pausing On Event
    Search For Peer
    Link Activity

## Slide 23: Final Product Screenshots

## Slide 24: Final Product Screenshots

## Slide 25: Final Product Screenshots

## Slide 26: Final Product Screenshots

## Slide 27: Final Product Screenshots

## Slide 28: Final Product Screenshots

## Slide 29: Final Product Screenshots

## Slide 30: Reflections
Good Points
  Customer is satisfied with product, and excited to use it.
  Only delivered what customer wanted, and product quality is high.
  Due to agile development, product has several customer-requested features not initially envisioned.

## Slide 31: Reflections (cont’d)
Bad Points
  Research into alternative layouts ultimately never materialized.
  Product has difficulty scaling to massive visualizations.

## Slide 32: Lessons Learned
Most challenging or stimulating feature is not necessarily high priority to customer.
Timelines for research, design and development should be planned out with hard deadlines.
Documentation artifacts as important to customer as source code delivered.

## Slide 33
Final Demo

## Slide 34: The End
Questions or Comments?